Perfect — below is a clean, analytical, printable plan you can save as PDF or print.
It is written for you specifically: solo founder, junior data science background, Streamlit prototype already working.

You can treat this as your personal execution document.

📘 FOUNDER EXECUTION PLAN

Voice-based Ordering SaaS for Restaurants
(Solo founder → early SaaS → scalable product)

1. FOUNDER PROFILE & CONSTRAINTS

Current Situation

- Role: Solo founder

- Background: Junior Data Science (non-developer)

- Strengths:

  - Data thinking

  - Prototyping (Streamlit)

  - Product intuition

- Constraints:

  - Limited backend / infra experience

  - Limited time

  - No team yet

Strategic Implication

You must optimize for validation and learning, not engineering perfection.

2. PRODUCT DEFINITION (VERY CLEAR)

Core Problem

Restaurants waste time and make errors when ordering products manually.

Solution

Voice → automatic draft order → manual confirmation.

Critical Non-Goal (Important)

❌ NOT fully automatic ordering
❌ NOT zero errors
❌ NOT large-scale infrastructure (yet)

3. PHASED STRATEGY OVERVIEW

| Phase | Goal | Restaurants | Tech Level |
| --- | --- | --- | --- |
| Phase 1 | Validate problem | 3–5 | Prototype |
| Phase 2 | Repeatable usage | 20–50 | Light backend |
| Phase 3 | Real SaaS | 100–500 | Full product |
| Phase 4 | Scale | 2,000+ | Company |

You only focus on Phase 1 now.

4. PHASE 1 — VALIDATION MODE (0–2 MONTHS)

Objective

Prove that restaurants want and use this.

Success Criteria

You pass Phase 1 if:

- 3–5 restaurants actually use it

- At least 1 says: “I would pay for this”

- You clearly understand:

  - what breaks

  - what they value

  - what they ignore

Tech Stack (KEEP IT SIMPLE)

- Frontend: Streamlit

- Hosting: Render or Railway

- DB: Supabase / Neon (Postgres)

- Speech-to-text: Google Cloud

- Access: Web (mobile browser)

Features (ONLY THESE)

✅ Login per restaurant
✅ Upload audio
✅ Generate draft order
✅ Edit / confirm draft
✅ Save drafts

❌ No mobile app
❌ No autoscaling
❌ No complex auth
❌ No perfect UX

Time Commitment

- Setup & polish: 1–2 weeks

- User testing: 2–4 weeks

Monthly Cost (Phase 1)

| Item | Cost |
| --- | --- |
| Hosting | 10–30 € |
| DB | 0–15 € |
| Speech-to-text | 5–20 € |
| Domain | ~1 € |
| Total | 20–50 €/month |

What YOU DO (Founder Tasks)

- Deploy Streamlit

- Fix obvious bugs

- Talk to restaurant owners

- Observe real usage

- Write notes after each test

5. SALES STRATEGY (PHASE 1)

Target Customer

- Greece

- Small / medium restaurants & bars

- Owner-operated

Outreach Method

In-person or WhatsApp > cold email

Pitch (10 seconds)

“You talk, it prepares your order automatically.
You confirm.
Fewer mistakes. Less time.”

Pricing (Validation)

- Free trial OR

- Symbolic price: 10–20 € / month

Price doesn’t matter yet → usage matters.

6. PHASE 2 — EARLY SAAS (3–6 MONTHS)

Objective

Prove repeatability.

Entry Condition

You enter Phase 2 ONLY if:

- 10+ restaurants used it multiple times

- Bugs are manageable

- You feel pain scaling manually

Changes Required

- Separate backend logic (FastAPI)

- Introduce job queue (background processing)

- Improve matching quality

- Add simple onboarding flow

Team

| Role | Count |
| --- | --- |
| You (Tech/Product) | 1 |
| Sales Co-founder | 1 |

No engineers hired yet

Monthly Cost (Phase 2)

| Item | Cost |
| --- | --- |
| Infra + DB + queue | 80–150 € |
| Speech-to-text | 20–50 € |
| Tools | 30 € |
| Total | 130–250 €/month |

Revenue Target

- 30 restaurants × 39 € ≈ 1,200 €/month

Investment?

❌ Not required
🟡 Optional small angel (50–100k) ONLY if growth is strong

7. PHASE 3 — REAL PRODUCT (6–12 MONTHS)

Objective

Turn prototype into proper SaaS.

Entry Condition

- 50–100 paying restaurants

- Clear product-market fit

- Support load growing

Required Team

| Role | Count |
| --- | --- |
| Founder (CTO/Product) | 1 |
| Sales Co-founder | 1 |
| Full-stack Engineer | 1 |
| Support / Ops | 1 |

Product Evolution

- Web frontend (React / Next.js)

- Mobile apps (React Native)

- Strong auth & roles

- Monitoring & logs

Monthly Cost (Phase 3)

| Item | Cost |
| --- | --- |
| Infra | 400–1,000 € |
| Speech-to-text | 100–300 € |
| Salaries | 4,000–7,000 € |
| Total | 5,000–8,000 €/month |

Revenue Example

- 200 restaurants × 39 € = 7,800 €/month

Investment Stage

✅ Seed round

- Raise 300k–600k

- 12–18 months runway

- Use to hire & scale sales

8. PHASE 4 — SCALE (12–24 MONTHS)

Objective

Grow into a real company.

Scale Metrics

- 500–2,000 restaurants

- 20k+ orders/day

- Multi-country

Team Size

- 8–12 people total

- Tech, Sales, Support, Ops

Monthly Cost

| Item | Cost |
| --- | --- |
| Infra & STT | 2,000–4,000 € |
| Salaries | 25,000–40,000 € |
| Total | 30,000–45,000 €/month |

Revenue Example

- 2,000 × 39 € = 78,000 €/month

Margins remain excellent.

9. INVESTOR TIMING SUMMARY

| Phase | Should you raise? | Why |
| --- | --- | --- |
| Phase 1 | ❌ No | No traction |
| Phase 2 | 🟡 Optional | Only if strong pull |
| Phase 3 | ✅ Yes | PMF proven |
| Phase 4 | ✅ Series A | Expansion |

10. GOLDEN RULES FOR YOU (IMPORTANT)

- Users > Code

- Working > Perfect

- Validation before scaling

- Equity is more expensive than cloud

- You are not late — you are early

11. NEXT 14-DAY ACTION PLAN

Week 1

- Deploy Streamlit

- Buy domain

- Test on phone

- Fix UX blockers

Week 2

- Get 3 restaurants

- Watch them use it

- Write feedback

- Decide: continue or pivot

FINAL NOTE (IMPORTANT)

You are exactly where you should be for someone with your background.
Do not compare yourself to senior engineers or funded startups.

If you want, next I can:

- turn this into a one-page founder roadmap

- help you prepare a pitch for a technical co-founder

- or help you simplify your Streamlit code further

Just tell me what you want next.

Yes — I can “see” it now because you uploaded the code files in this chat. Here’s a straight, analytical review of what you have, what’s already strong, and the top fixes to make it reliable for pilots (3 restaurants) and not paint yourself into a corner later.

What you already built (and it’s good)

1) Clean app router + role-based tabs

Your app.py is a nice, simple entrypoint: initialize DB + auth, then route the UI by role and active venue.

2) Proper multi-tenant model (Account → Venue → Users)

This is way ahead of where most pilots are. You have:

- Accounts

- Venues per account

- VenueUser association with per-venue role
and a UI to manage org/users/venues.

3) Voice flow is well thought-out for mobile

In new_order_tab you already have:

- chat-style messages (typed + ASR)

- mic recorder fallback (audiorecorder → otherwise upload/record widget)

- auto-transcribe only when audio changes (hash)
This is exactly what you want for pilots.

4) Matching logic is surprisingly solid

You’re doing:

- normalize → fuzzy match

- ES singular fallback

- EL singular fallback

- suggestions when ambiguous
This will work in real restaurants much better than “just fuzzy ratio”.

5) Google STT integration is sensible

You convert audio to mono 16k WAV and use speech contexts with product phrases capped at 500 (smart).

The biggest risks I see (things that will bite you in pilots)

Risk A — You have two different “normalize_text” systems

You have:

- core/normalization.py with a “single source of truth” and special handling for Spanish ñ

- another normalization + synonyms in features/catalog/utils.py that does not preserve ñ and duplicates mappings

Why this matters:
Duplicates and matching bugs will appear like “jalapeño” vs “jalapeno”, and also inconsistency between catalog import and order matching.

✅ Fix (high priority): delete/stop using the duplicated normalization utils and import only from core.normalization everywhere.

Risk B — Debug prints leaking DB URL

In catalog_tab (snippet shows) you’re printing DB URL and active venue to the UI. That’s fine for dev, but not for pilots.
✅ Remove those or gate them behind if st.secrets.get("DEBUG").

Risk C — Google STT dependencies will break on Render unless packaged right

asr_google.py uses pydub. Pydub often needs ffmpeg in the server environment (depending on input type).
If ffmpeg is missing, conversion from m4a/webm/ogg can fail.

✅ Fix options (pick one):

- Force wav input only on the UI for pilot (simplest)

- Add ffmpeg to deployment (Render/Railway supports it but needs setup)

- Store audio as recorded WAV via audiorecorder whenever possible (you already try that)

For pilots, I’d do (1) + (3).

Risk D — “Workers / queue” not needed yet, but you must avoid UI blocking

Right now, transcription happens inside the Streamlit request cycle. With 3 restaurants it’s fine, but if 2 people press at once it can feel “stuck”.

✅ Minimal pilot fix:

- show timing per step (“STT: 6.2s, match: 0.2s”) so you can diagnose performance

- add a “Cancel/Reset” that always works (you already have “Limpiar”)

Things you should absolutely keep (don’t over-refactor)

- Multi-tenant structure (it’s already correct)

- Chat-based order capture (it’s user-friendly)

- Suggestion fallback (“Elegir”) for ambiguous words (restaurants will need this)

Pilot readiness checklist (3 restaurants)

If you do only these 7 items, you’re pilot-ready:

- Unify normalization (single source of truth)

- Remove debug DB outputs

- Make audio input predictable (prefer WAV from recorder; warn if not)

- Add “timing logs” per order (STT / parse / match / save)

- Add a “test order” button (typed example) so demos never fail

- Ensure “catalog empty” onboarding is smooth (you already warn properly)

- Confirm that every DB write includes venue_id scope (you’re already using it in queries; just verify saves too)

What I’d change first (concrete priority order)

Priority 1 (today)

- Remove duplicate normalization util and import core.normalization.normalize_text/normalize_unit everywhere.

Priority 2 (this week)

- Add a “Performance panel” after parsing:

  - STT seconds

  - parse seconds

  - save seconds
This will tell you if problems are your code or STT latency.

Priority 3 (when you go beyond ~10–20 restaurants)

- Introduce jobs/workers queue (but not now)

If you want me to go deeper (I can)

Tell me what you want next, and I’ll do it directly:

- “Audit the DB writes” → I’ll check your Order/Product saving paths for proper venue_id scoping and any leakage risk.

- “Make it deployment-ready” → I’ll give you a Render/Railway checklist (requirements + ffmpeg decision + secrets).

- “Improve matching accuracy fast” → I’ll propose the simplest alias strategy using your existing aliases field.

Which one do you want first?